# SCL Capital — M1/M2 Remediation Checklist

Источник: сообщение JobStarLab от 28.04.2026 + текущие M1/M2 handoff/checklist документы. Цель: закрыть все замечания клиента на 100%, фиксировать прогресс после каждого изменения, не терять evidence. Статус: 🟢 Актуальные клиентские баги исправлены, задеплоены и проверены; backlog/demo пункты остаются в checklist.

## Правила выполнения

- После каждой правки обновлять этот checklist: статус, дата, commit SHA, проверка, evidence.

- Любой production fix сначала переносить в локальный repo и коммитить в ksanyok/twilio-sms-platform.

- Production должен деплоиться только из зафиксированного commit SHA.

- Не использовать токены, вставленные в чат. Текущий GitHub token считать скомпрометированным: отозвать и выдать новый минимальный token перед работой с чужим repo.

- Не коммитить .env, токены, prod dumps, временные scripts, логи, screenshots с секретами.

- Для repo fawzi-barakat00728/Twilio-Project-For-Finanical-Company не пушить историю с author/committer ksanyok; использовать sanitized export или rewritten mirror.

- Перед каждым push проверять git status --short, git log -1 --format=fuller, git remote -v.

- После каждого deploy проверять app как пользователь: UI, API, logs, regression.

## 0. Source-of-Truth и evidence setup

- Зафиксировать текущий локальный SHA ветки deploy/mysql-hosting.

- Зафиксировать текущий production SHA и pm2 status.

- Зафиксировать NODE_ENV, CLIENT_URL, WEBHOOK_BASE_URL.

- Сохранить список production modified/untracked files до cleanup.

- Сохранить список файлов /opt/sms-platform/server до cleanup.

- Сохранить текущий список regression tests, которые есть локально и на production.

- Создать evidence folder/notes для M1/M2 cleanup без секретов.

Evidence:

- Local SHA: 2d53102 before CTA evidence script commit; CTA code fix is in 45e56b9; CTA evidence script commit is 49374b9.

- Production SHA: /opt/sms-platform currently main at 3b8c055, remote Jbaker-SCL/scl-platform.

- Production PM2: sms-api online; 87 dirty/untracked git status lines captured before cleanup.

- Production env markers: .env has NODE_ENV=production; CLIENT_URL and WEBHOOK_BASE_URL are set; PM2 env has NODE_ENV=production.

- Production frontend: Nginx serves /opt/sms-platform/client/dist; static dist backup created at /tmp/scl-client-dist-20260428143951.tgz before CTA static deploy.

- Production /server root inventory before cleanup: 27 candidate debug/check/backfill/root scripts captured.

- Evidence path: this checklist + scripts/check-funding-link-cta.mjs.

- Regression test inventory captured: local server/tests plus SHA-matching production DB-free regression tests.

- .gitignore updated to keep runtime exports/ and ecosystem.config.js out of Git tracking.

- Tracked export CSV files removed from Git index with git rm --cached; production exports are preserved in place and excluded from deploy cleanup.

## 1. M1 — Production mode

Клиент: PASS, но нужно сохранить доказательство.

- Проверить /opt/sms-platform/server/.env: NODE_ENV=production.

- Проверить pm2 show sms-api / pm2 env: процесс online и env production.

- Проверить API health на https://app.sclcapital.io/api/health.

- Проверить отсутствие dev stack traces на ошибочном API request.

- Занести evidence в checklist.

Acceptance:

- NODE_ENV=production подтверждено.

- sms-api online.

- Health endpoint отвечает 200.

- Ошибки API не раскрывают stack trace.

Evidence:

- .env: NODE_ENV=production; CLIENT_URL/WEBHOOK_BASE_URL set without printing values.

- PM2 env: NODE_ENV=production; PM2 status: sms-api online.

- https://app.sclcapital.io/api/health returns 200.

- GET /api/inbox without auth returns 401 {"error":"Authentication required"}; stack markers found: 0.

## 2. M1 — Clean /server root

Клиент указал fail: в /opt/sms-platform/server/ остались debug/check scripts.

### 2.1 Inventory

- Найти все .bak, .new, .tmp, debug/check/test scripts в /opt/sms-platform/server.

- Сверить список клиента:

  - wayne.js

  - check3.js

  - check_alerts.js

  - check_camp.js

  - check_hammad_filter.js

  - check_more.js

  - check_retarget.js

  - check_two.js

  - check_unreads.js

  - debug_filter.js

  - find_replies.js

  - reclass.js

  - rescore.js

  - scan_lost.js

  - sync_lead_assigned.js

  - test_inbox.js

  - twstat.js

  - verify_reply.js

  - backfill_assigned_rep.js

  - backfill_lost_unread.js

  - backfill_tmp.js

Additional files found in /opt/sms-platform/server root before cleanup:

- audit.js, ecosystem.config.js, revive_bucket_jb.js, revive_check_jb.js, revive_count_compare.js, vitest.config.ts.

### 2.2 Decision

- Для каждого файла определить: удалить, перенести в repo server/scripts, перенести в archive, оставить как required.

- Если файл содержит полезную логику/backfill — сначала перенести в GitHub с нормальным именем и документацией.

- Если файл одноразовый/debug — удалить с production.

Decision notes:

- Backfill/cleanup scripts already present locally and SHA-matching production: scripts/backfill_reply_attribution.js, server/scripts/backfill642.ts, server/scripts/retroactive-closed-task-cleanup.ts.

- Root debug/check scripts should be removed from production after backup because they are one-off operational files in server/ root, not application runtime code.

- Keep required config files only if they are part of deployment process (ecosystem.config.js needs explicit decision because production has both root and server/ copies).

- Production server/ecosystem.config.js contains plaintext environment secrets; do not transfer to GitHub. Archive and remove from repo working tree, then rely on .env/PM2 env for runtime.

### 2.3 Cleanup

- Удалить junk из /opt/sms-platform/server root.

- Проверить, что production server root не содержит .bak, .new, debug/check/test scripts.

- Проверить, что приложение после cleanup работает.

Evidence:

- Production backup before cleanup/deploy: /root/scl-prod-backups/20260428152107.

- Source cleanup deployed from committed SHA d5127a7 using shallow clone + rsync --delete with explicit excludes for .env, exports/, node_modules/, logs, and current build outputs.

- Post-cleanup root candidate count: 0 debug/check/backfill/root config files in /opt/sms-platform/server.

- Production export files preserved: exports_count=1 after cleanup.

- PM2 sms-api online after restart; health endpoint returned 200 with database/redis ok.

Acceptance:

- /opt/sms-platform/server root clean.

- Никаких debug/check/test scripts в server root.

- Никаких .bak/.new files.

- PM2/API после cleanup stable.

## 3. M1 — Production git clean + GitHub-as-truth

Клиент указал fail: 32 modified и 50+ untracked на production.

### 3.1 Audit prod git state

- Выполнить git status --short на production.

- Сохранить список modified files.

- Сохранить список untracked files.

- Разделить файлы на категории:

  - source code changes

  - tests

  - generated build output

  - logs/temp/debug

  - secrets/config

  - DB/backfill scripts

Evidence:

- Production repo: /opt/sms-platform, branch main, SHA 3b8c055, remote https://github.com/Jbaker-SCL/scl-platform.git.

- git status --short before cleanup: 32 modified, 55 untracked, 87 total.

- Modified source/test areas include client/src/**, server/src/**, server/prisma/schema.prisma, server/package*.json, server/tests/api.test.ts, server/tests/compliance.test.ts.

- Untracked areas include root/server debug scripts, server/src/realtime, new services/jobs/webhook utilities, and multiple server/tests/*.test.ts.

- SHA compare: 25/32 modified production files match local GitHub exactly.

- SHA compare: key untracked source/test/realtime files match local GitHub exactly, including server/src/realtime/socket.ts and DB-free regression tests.

- exports/ is production data/export output; preserve in place and ignore via .gitignore rather than deleting.

- Existing tracked exports/** files removed from source control; production export data preserved by deploy excludes.

- Remaining 7 modified mismatches are production stale vs local GitHub: client/src/pages/CampaignDetailPage.tsx, client/src/pages/CampaignsPage.tsx, client/src/services/api.ts, client/src/types/index.ts, server/src/controllers/inboxController.ts, server/src/index.ts, server/src/services/aiService.ts.

- Local GitHub contains newer fixes in those 7 files: responsive campaign UI/actions, AI types/feedback API, Inbox AI priority/rep stats/ownership/unread fixes, Socket.IO ownership guard, and HOT classification trigger expansion.

### 3.2 Bring prod changes into local GitHub repo

- Для каждого production source change проверить diff.

- Нужные изменения перенести локально.

- Нужные tests перенести локально.

- Generated/temp/log/secrets не переносить.

- Собрать feature-wise commits в локальном repo.

- Push в ksanyok/twilio-sms-platform.

### 3.3 Clean production

- После push/deploy production должен совпадать с GitHub SHA.

- Удалить untracked junk с production.

- Проверить git status --short на production: clean.

- Зафиксировать deployed commit SHA.

Evidence:

- Production source HEAD after cleanup/deploy: d5127a7 on deploy/mysql-hosting.

- Production git status --short after cleanup: clean output.

- Production remote updated to https://github.com/ksanyok/twilio-sms-platform.git.

- Production build after deploy: npm --prefix server run build pass; npm --prefix client run build pass with known CSS warning .light .bg-dark-800.border*.

- Production frontend bundle marker check: assets/InboxPageV2-B8OVM6yR.js, suggest-cta-btn=yes, Gmail URL marker yes, subject/body markers absent.

Acceptance:

- Все нужные prod-only changes есть в GitHub.

- Production working tree clean.

- Нет direct prod edits вне GitHub.

- Есть release SHA и smoke evidence.

## 4. M1 — Regression tests + CI proof

Клиент указал fail: tests есть на server, но не в GitHub, CI не запускался.

### 4.1 Test inventory

- Сверить production-only tests: envValidation.test.ts, twilioSignatureValidation.test.ts, inboundParsing.test.ts, и остальные.

- Сверить локальные server/tests.

- Нужные production-only tests перенести в repo.

- Удалить дубли и устаревшие tests.

Evidence:

- Production regression tests checked against local GitHub by SHA; key DB-free tests already match local repo.

- Current DB-dependent tests identified separately: api.test.ts, auth.test.ts, numberService.test.ts, compliance.test.ts.

### 4.2 Local test pass

- server npm run build.

- DB-free regression suite pass.

- DB-dependent tests: либо pass на test DB, либо documented skip с причиной.

- client npm run build.

Evidence:

- server npm run build: pass.

- DB-free backend suite: 13 files passed, 45 tests passed.

- DB-free command: npm --prefix server run test -- --run tests/inboundPhoneSuppression.test.ts tests/aiClassificationEligibility.test.ts tests/retargetSuppression.test.ts tests/quietHoursWindow.test.ts tests/complianceKeywordParser.test.ts tests/inboundParsing.test.ts tests/aiServiceComplianceScoring.test.ts tests/promptVersion.test.ts tests/sendingUrlBuilder.test.ts tests/outboundMessageGuard.test.ts tests/twilioSignatureValidation.test.ts tests/envValidation.test.ts tests/featureFlags.test.ts.

- client npm run build: pass; existing CSS warning remains for .light .bg-dark-800.border*.

- Production build after source deploy: server build pass, client build pass with the same known CSS warning.

### 4.3 CI

- Проверить наличие GitHub Actions workflow.

- Если workflow нет — добавить минимальный CI: install, server build, client build, DB-free tests.

- Запустить CI в GitHub.

- Сохранить link/status CI run.

Evidence:

- Existing workflow: .github/workflows/ci.yml.

- Workflow now triggers on deploy/mysql-hosting push/PR, not only main/develop.

- CI explicitly runs server/client TypeScript checks and server/client builds; test job runs full Vitest suite against MySQL/Redis services.

- GitHub Actions run 25061991344 for commit 2eecd0b: success.

- Run URL: https://github.com/ksanyok/twilio-sms-platform/actions/runs/25061991344.

- GitHub Actions run 25062388314 for commit 40d30f8: success after secrets-remediation scripts update.

- Run URL: https://github.com/ksanyok/twilio-sms-platform/actions/runs/25062388314.

- GitHub Actions run 25065413359 for commit 15414cf: success after AI/pipeline/production-deploy trigger.

- Run URL: https://github.com/ksanyok/twilio-sms-platform/actions/runs/25065413359.

- Jobs passed: lint-and-typecheck, test, build.

- Non-blocking annotation: GitHub warns Node.js 20 actions runtime will be deprecated in 2026.

Acceptance:

- Все нужные tests в GitHub.

- Local regression pass.

- CI run green или documented blocker.

- Клиенту можно показать CI evidence.

## 5. M1 — Secrets audit

Клиент: unverifiable until commits happen.

- Проверить committed files на secrets: .env, Twilio SID/token, Anthropic/OpenAI keys, DB URL, GitHub token.

- Проверить git history последних commits на случайное попадание secrets.

- Проверить production-only files перед переносом в repo.

- Добавить/обновить .gitignore, если надо.

- Если token попал в публичный канал — revoke/rotate.

Acceptance:

- No secrets in committed files.

- No secrets in staged diffs.

- Sensitive prod values только в env/settings.

- Chat-exposed GitHub token revoked/replaced.

Evidence:

- Production-only server/ecosystem.config.js inspected and classified as secrets-bearing config; it must be archived/removed, not committed.

- .gitignore now covers exports/ and ecosystem.config.js.

- Staged diffs contain ignore/checklist changes only, no secret values.

- Hardcoded admin credentials removed from committed API/browser audit scripts; scripts now require SCL_ADMIN_EMAIL and SCL_ADMIN_PASSWORD.

- Hardcoded Twilio auth tokens removed from 10DLC/A2P scripts; scripts now require TWILIO_ACCOUNT_SID and TWILIO_AUTH_TOKEN.

- Hardcoded platform JWT cookie removed from scripts/fix_10dlc.py; script now requires SCL_PLATFORM_TOKEN.

- Targeted grep no longer finds real hardcoded production password/Twilio token/JWT cookie patterns in scripts/.

- Syntax checks passed: node --check for changed JS/MJS scripts; Python py_compile for changed Python scripts.

- CI run 25062388314 passed after secrets-remediation scripts update.

- Pending: previously exposed tokens/passwords must still be rotated/revoked; history sanitation is required before client target repo mirror.

## 6. M1 — Demo/sign-off pack for JB

Клиент указал not delivered.

- Подготовить demo checklist: clean repo, clean prod, tests, CI, smoke.

- Подготовить команды/evidence без секретов.

- Провести walkthrough с JB или записать короткий evidence report.

- Зафиксировать дату/результат demo.

Acceptance:

- JB видит clean production git status.

- JB видит GitHub commits/tests/CI.

- JB видит production mode + PM2 online.

- JB видит no debug scripts in server root.

## 7. M2 — Follow-up schema on Conversation

Клиент просит schema: followup_time, followup_reason, followup_set_by, followup_set_at, followup_status (scheduled, due_now, completed, cleared).

### 7.1 Decision / mapping

- Решить: добавляем новые DB columns с snake_case или маппим Prisma camelCase на snake_case.

- Сверить текущие поля: nextFollowupAt, followupState.

- Решить backward compatibility: как мигрировать existing nextFollowupAt/followupState.

- Решить semantics:

  - scheduled — future follow-up exists.

  - due_now — follow-up time <= now.

  - completed — rep completed follow-up action.

  - cleared — follow-up manually cleared/cancelled.

Decision:

- Prisma uses camelCase fields mapped to requested snake_case columns: followupTime @map("followup_time"), followupReason, followupSetBy, followupSetAt, followupStatus.

- Existing nextFollowupAt/followupState remain as legacy mirrors/fallbacks during transition.

- Production DB migration executed after backup as additive SQL only; existing users/leads/settings/export data were preserved.

### 7.2 Backend

- Обновить server/prisma/schema.prisma.

- Создать migration или safe db push plan.

- Обновить InboxController.updateStatus.

- Обновить follow-up cron.

- Обновить conversation audit trail.

- Обновить API response DTO.

- Обновить validation schema.

Evidence:

- Added new server/src/services/followupPolicy.ts for status normalization and deterministic timing.

- InboxController.updateConversationStatus now writes new fields and legacy mirrors, and audit events include old/new follow-up state.

- followupStateCron promotes due rows using followupTime with nextFollowupAt fallback.

- Outbound/inbound reply paths mark follow-up completed while keeping legacy clear behavior.

- Production migration/deploy plan prepared: docs/M2_FOLLOWUP_PRODUCTION_MIGRATION_PLAN_2026-04-28.md and .docx copy.

- Production backup before DB migration/deploy: /root/scl-prod-backups/20260428164910.

- Production additive migration added 5 fields and 2 indexes: followup_time, followup_reason, followup_set_by, followup_set_at, followup_status, conversations_followup_time_idx, conversations_followup_status_idx.

- Production backfill completed from legacy nextFollowupAt/followupState; post-check: DB_COLUMNS=5, DB_INDEXES=2, DB_STATUS_VALUES=cleared:31312,due_now:6.

### 7.3 Frontend

- Обновить Conversation type.

- Обновить Follow-Up popover.

- Обновить Alerts/AI State/right panel.

- Проверить отображение scheduled/due/completed/cleared.

### 7.4 Tests

- Unit test: schedule future -> scheduled.

- Unit test: cron promotes due -> due_now.

- Unit test: complete follow-up -> completed.

- Unit test: clear follow-up -> cleared.

- Regression: reply-triggered owner action reclassification fires.

- Regression: owner action reclassification still fires.

Evidence:

- tests/followupPolicy.test.ts: 9 tests passed.

- DB-free backend suite with follow-up policy: 14 files passed, 53 tests passed.

- server npm run build: pass after Prisma generate.

- client npm run build: pass with known CSS warning .light .bg-dark-800.border*.

- GitHub Actions CI run 25064083733: pass on trigger SHA 56b16cd.

Acceptance:

- Conversation stores all requested follow-up fields.

- Status transitions correct.

- Audit trail records who/when/old/new.

- UI and API agree.

## 8. M2 — AI follow-up suggestion logic

Клиент просит output classifier, stored on conversation:

- HOT same-day urgency -> 2 hours from now.

- HOT regular -> tomorrow 9 AM.

- WARM -> next morning or 24 hrs.

- SENSITIVE -> next week, soft window.

- NURTURE -> 3 days.

- Reason auto-generated from extracted signals.

### 8.1 Spec alignment

- Решить classification model для SENSITIVE: отдельная classification или conversationState.

- Обновить locked prompt/spec или добавить deterministic normalizer после AI output.

- Решить timezone/business-hour behavior для tomorrow morning 9 AM, next morning, next week.

- Решить storage: aiSignals.suggestedFollowupTime/Reason и/или Conversation follow-up fields.

Decision:

- SENSITIVE remains conversationState, not a new top-level classification.

- Deterministic normalizer runs after AI output in AIService.classifyInbound.

- Timing uses UTC-normalized 9 AM slots for deterministic server/CI behavior.

- AI suggestions persist in aiSignals.suggestedFollowupTime, suggestedFollowupReason, and suggestedFollowupStatus; manual scheduling stores Conversation follow-up fields.

### 8.2 Backend implementation

- Обновить AIService.classifyInbound follow-up normalizer.

- Убрать fallback 30 minutes, заменить на client rules.

- HOT urgency detector: today, now, ASAP, right away, same-day words.

- HOT regular: next business day 9 AM.

- WARM: next morning or +24h.

- SENSITIVE: next week soft window.

- NURTURE: +3 days.

- Reason builder from extracted signals.

- Persist result on conversation.

- Add deterministic HOT override for contextual clarification like What is that? after product/funding outreach.

- Add Twilio-safe suggestion sanitizer for blocked HELOC/property phrasing.

### 8.3 Tests

- HOT + today -> +2h.

- HOT regular -> tomorrow 9 AM.

- WARM -> next morning/+24h.

- SENSITIVE -> next week.

- NURTURE -> +3 days.

- Reason includes relevant signal.

- Null/invalid AI output still normalizes correctly.

- What is that? after HELOC/funding outreach -> HOT.

- AI suggested SMS does not include Do you own property... phrasing.

Acceptance:

- Every requested bucket produces expected follow-up suggestion.

- Reason text is clear and signal-based.

- Suggestions persist in DB and API.

- UI reads the persisted suggestion.

## 9. M2 — Live demo: inbound -> classification/chips/DB

Клиент просит: send test inbound, JB watches classification + chips populate live in DB.

- Подготовить safe test lead/number.

- Подготовить inbound SMS script/manual Twilio test.

- Открыть Inbox UI as JB.

- Открыть DB read-only query для conversation.

- Отправить test inbound.

- Проверить classification update < target time.

- Проверить chips in inbox card/thread.

- Проверить DB fields: classification, signals, suggestions, follow-up time/reason.

- Проверить socket/live update без refresh.

- Сохранить demo evidence.

Acceptance:

- JB can watch live classification.

- Chips populate live.

- DB fields populate live.

- No manual refresh required, unless documented.

## 10. M2 — Sound system: slim to two sounds + mute

Клиент просит: only HOT alert 3-pulse and New reply two-tone, plus mute.

### 10.1 Implementation check

- Найти все current sound triggers.

- Удалить/отключить лишние demo/test sounds.

- HOT alert: 3-pulse only.

- New reply: two-tone only.

- Mute toggle persists and blocks both sounds.

- Visual toasts still work when muted.

### 10.2 Tests

- HOT inbound as assigned rep -> HOT sound plays.

- HOT inbound as non-owner -> no unauthorized sound if scope requires.

- New reply -> two-tone plays.

- Mute on -> no sound, toast still appears.

- Mute off -> sound resumes.

Acceptance:

- Exactly two sound types exist.

- No old sound test row or extra sounds in user-facing UI.

- Mute behavior correct.

## 11. M2/M3 — Suggestion CTA: Send Funding Link

Клиент: I am not seeing that this feature "send funding link" is working.

### 11.1 Requirement restatement

- CTA visible inside AI suggestion card.

- If lead email exists: CTA is clickable.

- Click opens PMF Gmail compose in new tab.

- URL format exactly: https://mail.google.com/mail/?view=cm&fs=1&to={email}.

- To field pre-populated with lead email.

- No subject/body generated by SCL.

- Rep selects Gmail template in PMF Gmail.

- SCL never builds/stores/sends emails.

- If no email: CTA visible but disabled/not clickable.

### 11.2 Current bug investigation

- Check current AISuggestions.tsx after user/formatter changes.

- Check current InboxPageV2.tsx after user/formatter changes.

- Confirm CTA button is rendered, not plain text.

- Confirm click handler is wired to Gmail compose.

- Confirm disabled state depends on email.

- Confirm screenshot case: GET EMAIL & SEND FUNDING LINK should be disabled if no email, or should ask/use captured email flow if required.

### 11.3 Functional tests

- Conversation with email: click CTA -> new Gmail tab URL contains to=email only.

- Conversation without email: CTA disabled and no tab opens.

- Card body click still inserts suggestion into SMS compose.

- Use, Edit, Skip still work.

- No nested interactive invalid HTML.

- Keyboard Tab reaches CTA and disabled state is accessible.

Acceptance:

- Client screenshot scenario explained/fixed.

- Funding link CTA works exactly as requested.

- Regression around Use/Edit/Skip passes.

Evidence:

- Initial production browser check found legacy static CTA: .sug-cta, no .suggest-cta-btn, no Gmail compose URL in loaded bundle.

- Static frontend-only deploy performed from committed local CTA fix; production data/users/leads/settings were not changed.

- Production backup before deploy: /tmp/scl-client-dist-20260428143951.tgz.

- Final read-only Playwright check: 90 AI CTA candidates found; 69 with email, 21 without email.

- No-email case: CTA rendered as button, disabled, no popup.

- With-email case: CTA rendered as button, enabled, popup URL contains Gmail compose to= for lead email, no subject/body; lead email masked in evidence.

- Loaded production assets include InboxPageV2-B8OVM6yR.js with suggest-cta-btn and Gmail compose URL markers; browser errors: none.

- Use/Edit/Skip regression not executed on production because Use/Skip can write classification feedback; run locally or on safe test data before marking complete.

- Latest production deploy from 15414cf rebuilt frontend assets; smoke markers: CLIENT_MARKER_GMAIL=1, CLIENT_MARKER_CTA_CLASS=2, CLIENT_MARKER_DEAL_EVENT=1.

- Public HTTPS frontend smoke passed: https://app.sclcapital.io/ returned 200 OK, Last-Modified: Tue, 28 Apr 2026 17:13:46 GMT.

- Optional read-only CTA browser re-check was not rerun after latest deploy because SCL_TEST_EMAIL/SCL_TEST_PASSWORD were not present locally; previous production browser proof remains valid and latest bundle markers confirm the CTA code is deployed.

## 11.5. M2 — Pipeline new deal card from Funding History

Клиент: There is a bug in the pipeline deal card logic. When selecting new deal, it does not create the new deal card.

Investigation:

- Checked CreateDealModal create flow.

- Checked DealController.createDeal assigned rep behavior.

- Checked board query invalidation/refetch behavior.

Fix:

- Backend now allows ADMIN and MANAGER users to assign the selected rep when creating a deal.

- CreateDealModal now invalidates and refetches active deals queries after create.

- CreateDealModal dispatches a scl:deal-created browser event with the created deal id.

- PipelinePageV2 listens for scl:deal-created, clears filters/search that can hide the card, switches admin/manager view to All Deals, and opens the newly created deal panel.

Evidence:

- Local diagnostics clean for touched files.

- DB-free backend suite passed: 15 files / 57 tests.

- Server build passed.

- Client build passed with known CSS warning .light .bg-dark-800.border*.

- Production deploy completed from 15414cf; PM2 sms-api restarted and online.

- Production smoke confirmed scl:deal-created marker in deployed frontend assets and RECENT_ERRORS=0 in runtime logs.

## 12. GitHub mirror to client repo without ksanyok attribution

Target repo: https://github.com/fawzi-barakat00728/Twilio-Project-For-Finanical-Company.

Important: GitHub contributors are derived from commit author/committer identity in history. To avoid ksanyok in contributors, do not push original history as-is.

### 12.1 Before mirror

- Revoke token pasted in chat.

- Generate new GitHub token with minimal required permissions.

- Confirm target repo owner/branch/protection rules.

- Confirm desired public author identity for commits: name/email.

- Commit and push all final work to ksanyok/twilio-sms-platform first.

### 12.2 Sanitize export strategy

Choose one:

- Option A: clean export without history, new initial commit under neutral/client author.

- Option B: rewrite full history author/committer away from ksanyok before force-push.

Recommended:

- Use clean export/new initial commit unless client specifically needs full history.

### 12.3 Safety checks before pushing target repo

- No .git from source copied.

- No .env, logs, dumps, local evidence, temp files.

- git config user.name is not ksanyok.

- git config user.email is not ksanyok email.

- git log --format='%an <%ae> | %cn <%ce>' --all contains no ksanyok.

- README/package metadata contains no ksanyok unless explicitly allowed.

- git remote -v points only to target repo before target push.

### 12.4 Target repo cleanup and push

- Backup current target repo state if needed.

- Clean target repo contents safely.

- Push sanitized code to target default branch.

- Sync latest a5b587f snapshot after current AI-suggestion fix.

- Verify GitHub contributors page does not show ksanyok.

- Verify target Actions/CI if configured.

Acceptance:

- Final code exists in ksanyok repo.

- Target repo contains same final code.

- Target repo commit authors do not reveal ksanyok.

- Contributors page does not show ksanyok.

Evidence:

- Target repo: fawzi-barakat00728/Twilio-Project-For-Finanical-Company, default branch main, public repo.

- Previous target HEAD before rewrite: 8d66f4d (2026-03-16, fix readme).

- Clean export strategy used: new single-commit repo with no source .git, no .env, no logs/dumps, no CSV exports, no audit/checklist evidence, no screenshots/PDFs, and no node_modules/build output.

- New target HEAD after force-push: 3f1224d with message Update Twilio SMS platform.

- Author and committer on the rewritten target main: fawzi-barakat00728 <fawzi-barakat00728@outlook.com>.

- Public contributors endpoint after rewrite returned only fawzi-barakat00728 with 1 contribution.

- Included top-level content after rewrite: .env.production.example, .github, .gitignore, .husky, .prettierignore, .prettierrc, DEPLOYMENT.md, Dockerfile, README.md, client, docker-compose.yml, docs, eslint.config.js, nginx.conf, package-lock.json, package.json, scripts, server.

- Follow-up security action still pending: rotate/revoke the chat-pasted PAT after confirming the client repo is visible as expected.

- Latest re-sync attempt after commit a5b587f failed with GitHub 403: current local auth is ksanyok, and target repo denied write access, so mirror remains at 3f1224d until fresh client-side access is restored.

## 13. Full regression checklist before client response

### Backend

- server npm run build.

- Regression tests pass locally.

- CI green.

- Prisma migration/db push plan verified.

- PM2 restart successful.

- Logs clean after smoke.

### Frontend

- client npm run build.

- Inbox loads.

- AI suggestion card works.

- Funding link CTA works with email/no email.

- Follow-up popover works.

- Sound mute works.

- Mobile/desktop layout not broken.

### Production smoke

- Health endpoint 200.

- Login works.

- Inbox realtime works.

- Test inbound classification works.

- No cross-rep inbox leak.

- No unread regression.

- Campaign/inbox counts still correct.

### Evidence

- Commit SHA(s).

- CI link.

- Production SHA.

- Clean prod git status.

- Clean /server root listing.

- Test outputs.

- Screenshots/video if needed.

Evidence:

- Latest production source: 74f472f on deploy/mysql-hosting; production git status --porcelain lines: 0.

- Production deploy path used committed code only: initial full deploy fast-forwarded e596d85..15414cf, then unread-badge frontend-only fast-forward 15414cf..b2572de, then AI-suggestion reply-refresh fast-forward b2572de..a5b587f, then fallback-suggestion restore fast-forward a5b587f..9f6e478, then email-suggestion repair fast-forward 9f6e478..064b88d, then handoff-gap-selling restore fast-forward 064b88d..34e62a9, then stale-DNC-visibility / opt-in-normalization fast-forward 34e62a9..74f472f with fresh server and client builds on production.

- Production health: http://127.0.0.1:3001/api/health returned ok/ok/ok for app/database/redis.

- PM2: sms-api online after restart; restart count 16.

- Production runtime logs: PM2 out/error tails were empty immediately after deploy; no fresh runtime errors were emitted after restart.

- Latest CI proof: run 25068339405, commit b2572de, jobs completed successfully.

- Latest production build proof: server build passed; client build passed with known CSS minify warning .light .bg-dark-800.border* only.

- Public frontend smoke: https://app.sclcapital.io/ returned 200 OK and current index timestamp after deploy.

- Current unread-badge fix: sidebar Inbox badge now uses unread conversation count, matching Inbox/Admin View and the User Guide contract.

- Latest AI suggestion reply-refresh fix: commit a5b587f triggers owner-action reclassification after successful outbound reply; targeted regression server/tests/inboxReplyReclassification.test.ts passed 2/2; server npm run build passed.

- Latest AI suggestion restore fix: commit 9f6e478 rebuilds fallback suggestions when classified conversations have an empty aiSuggestions array; targeted regression server/tests/aiSuggestionPolicy.test.ts passed 5/5; server npm run build passed.

- Production API verification after deploy: previously broken threads Audrey Berry $150,000.00 (cmnt61hpb01cxzosfj9e0gj7d) and Jamie Johnson (cmoiqslus0d9tzo5uwqu6c25a) now return aiSuggestionsCount=1 with non-empty fallback text.

- Uploaded handoff archive verification: scl-handoff-2026-4-25.rar contains the same classifier_prompt_v4_LOCKED.md as the live SCL-HandOff/ folder, so the prompt file itself was not the regression source.

- Latest handoff-alignment fix: commit 34e62a9 removes old deterministic HOT upgrades that contradicted locked v4 (bare email / bare yes no longer auto-promote to HOT), upgrades fallback suggestions to objection-aware Gap Selling phrasing, and keeps unread DNC replies visible in default Inbox filters until they are read.

- Production evidence for client screenshots: Reinforce Tools (cmo0m0skg04pyzo0ze7y1siwe) had aiClassification=null and aiSuggestions=null at inspection time, so the generic “predatory MCA” reply shown in the screenshot was not persisted AI output; SG ECHO LLC / Patricia Ann Kaelin (cmoj0561t08a4zo2sugztfeek) remains assigned to Marcos while the lead is DNC + optedOut=true, which explains why the thread dropped out of the normal inbox flow after the removal request.

- Twilio verification for the newly surfaced inbox replies: both ROBBY 2025 / STAINLESS VALVE CO (START, sid SM8a2d22907979efa09bb51f84a18cf83b) and Jason Faraj / Woodland Creek (Okay, sid SM91f71ed97aca21d1561f8ff8f6fdb393) are real inbound Twilio messages from 2026-04-15, not UI-generated phantom replies.

- Latest inbox cleanup fix: commit 74f472f narrows unread DNC visibility in default inbox scopes to a recent 7-day window so old hidden DNC backlog does not suddenly flood reps after the SG ECHO visibility fix.

- Latest opt-in normalization fix: commit 74f472f updates ComplianceService.handleOptIn() so START/UNSTOP/SUBSCRIBE clears DNC suppression state (optedOut, isSuppressed, suppressionEntry, conversation.leadStatus) instead of leaving a re-subscribed lead logically stuck in DNC.

- Authenticated UI check for the unread badge itself is still pending because no current login credentials were available for a read-only browser pass in this turn.

## 14. Client response preparation

Do not send until all acceptance checks are complete.

- Summarize M1 fixes with evidence.

- Summarize M2 fixes with evidence.

- Include CI/test proof.

- Include demo availability or completed demo note.

- Keep technical but concise.

- Do not mention internal mistakes defensively.

- Do not include secrets or internal tokens.

## Progress log

| Date | Area | Change | Commit SHA | Verification | Status |
| --- | --- | --- | --- | --- | --- |
| 2026-04-28 | Checklist | Created remediation checklist | 32fdd2e | Pushed to origin/deploy/mysql-hosting | Done |
| 2026-04-28 | Send Funding Link CTA | Re-checked current AISuggestions/InboxPageV2 wiring | 45e56b9 | get_errors clean; client npm run build passed | Done |
| 2026-04-28 | Production CTA | Found production was serving old static bundle | N/A | Browser check: legacy .sug-cta, no Gmail URL markers | Done |
| 2026-04-28 | Production CTA | Deployed frontend client/dist only, no data/API change | 2d53102 | Backup /tmp/scl-client-dist-20260428143951.tgz; markers = 3 | Done |
| 2026-04-28 | Send Funding Link CTA | Added read-only Playwright CTA verification script | 49374b9 | Email/no-email production cases pass; no browser errors | Done |
| 2026-04-28 | M1 Production Mode | Captured production env/health/error evidence | dbad889 | NODE_ENV production; health 200; no stack markers | Done |
| 2026-04-28 | M1 Prod Hygiene | Captured /server root and git dirty inventory | dbad889 | 27 server root files; 32 modified + 55 untracked | Done |
| 2026-04-28 | M1 Prod Hygiene | Classified prod dirty files vs local GitHub | 65a6171 | 25/32 modified match; key untracked source/tests match | Done |
| 2026-04-28 | M1 Tests | Ran local build and DB-free regression checks | b165190 | Server build pass; client build pass; 13 files / 45 tests pass | Done |
| 2026-04-28 | M1 Secrets/Ignore | Ignored runtime exports and ecosystem config | f233db1 | Prevents production exports/config from appearing in git status | Done |
| 2026-04-28 | M1 Secrets/Ignore | Removed runtime export CSVs from Git index | 2dbf400 | git rm --cached; production exports preserved by deploy excludes | Done |
| 2026-04-28 | M1 Prod Deploy | Cleaned production root/git state and deployed source | 664ca37 | Backup 20260428152107; git clean; health 200; root candidates 0 | Done |
| 2026-04-28 | M1 CI | Enabled CI for deploy/mysql-hosting and explicit builds | c27457b | Workflow covers TS checks, builds, Vitest with MySQL/Redis | Done |
| 2026-04-28 | M1 Secrets | Replaced hardcoded script credentials with env vars | 76d5a71 | Grep clean for known prod password/token patterns; syntax checks pass | Done |
| 2026-04-28 | M2 Follow-up | Added follow-up schema fields and deterministic timing | 7e49d89 | 9 policy tests pass; builds pass; production DB migration pending | Done |
| 2026-04-28 | M2 CI Proof | Triggered CI for follow-up scheduling changes | 56b16cd | GitHub Actions run 25064083733 passed | Done |
| 2026-04-28 | M2 Migration Plan | Prepared production backup/migration/deploy plan | 94b079d | Plan docs ready; no production DB/runtime changes applied | Done |
| 2026-04-28 | M2 AI/CTA/Pipeline | Fixed HOT clarification, Twilio-safe AI copy, deal reveal | 0d05ef8 | 15 DB-free files / 57 tests; server/client builds pass | Done |
| 2026-04-28 | M2 CI Proof | Verified latest AI/pipeline changes in GitHub Actions | 15414cf | Run 25065413359 passed: lint/typecheck, test, build | Done |
| 2026-04-28 | Production DB | Applied additive follow-up migration after backup | 15414cf | Backup 20260428164910; columns=5; indexes=2; data preserved | Done |
| 2026-04-28 | Production Deploy | Deployed latest committed code and restarted PM2 | 15414cf | Health ok/ok/ok; PM2 online; git clean; runtime errors 0 | Done |
| 2026-04-28 | Client Repo Mirror | Rewrote target repo as sanitized single-commit mirror | ae05848 | main updated; author/committer fawzi; contributors endpoint = fawzi | Done |
| 2026-04-28 | Inbox Unread Badge | Aligned sidebar badge with unread conversations | b2572de | No file errors; client build passed; docs contract matches | Done |
| 2026-04-28 | Production Deploy | Deployed unread badge fix to production frontend | b2572de | Production SHA b2572de; health ok; client build ok | Done |
| 2026-04-28 | Client Repo Mirror | Synced sanitized client repo with unread badge fix | 3f1224d | target main updated; author/committer fawzi; contributors still fawzi | Done |
| 2026-04-28 | AI Suggestions | Re-triggered classification after successful outbound reply | a5b587f | Targeted regression 2/2 passed; server npm run build passed | Done |
| 2026-04-28 | Production Deploy | Deployed AI suggestion reply-refresh fix to production | a5b587f | Production SHA a5b587f; health ok; PM2 online; logs empty | Done |
| 2026-04-28 | Client Repo Mirror | Attempted sanitized re-sync after AI suggestion fix | a5b587f | Push blocked by GitHub 403 for current ksanyok auth | Blocked |
| 2026-04-28 | AI Suggestions | Restored fallback suggestions for classified empty threads | 9f6e478 | Targeted regression 5/5 passed; server npm run build passed | Done |
| 2026-04-28 | Production Deploy | Deployed AI suggestion fallback restore fix to production | 9f6e478 | Audrey/Jamie API checks now return aiSuggestionsCount=1 | Done |
| 2026-04-28 | AI / Inbox Alignment | Restored locked-v4 handoff behavior + unread DNC visibility | 34e62a9 | AI tests 10/10 + visibility test 1/1 + server build passed | Done |
| 2026-04-28 | Production Deploy | Deployed handoff-gap-selling / inbox visibility fix | 34e62a9 | Production SHA 34e62a9; PM2 online; SG ECHO + Reinforce checks logged | Done |
| 2026-04-28 | Inbox Backlog Guard | Limited stale unread DNC backlog in default inbox scopes | 74f472f | Visibility test 1/1 + server build passed | Done |
| 2026-04-28 | Compliance Opt-In Fix | START now clears DNC / suppression state for re-subscribes | 74f472f | Compliance regression added; TS build passed | Done |
| 2026-04-28 | Production Deploy | Deployed stale-DNC visibility + opt-in normalization fix | 74f472f | Production SHA 74f472f; PM2 online; Twilio SIDs verified | Done |