# SCL Pipeline — Phase 2 Delivery Report

# SCL Pipeline — Phase 2 Delivery Report

Date: March 31, 2026
Branch: deploy/mysql-hosting
Commit: d4adace
Status: Deployed to production (app.sclcapital.io)

## Summary

All 4 bugs and 7 feature items (Items 6–12) from the Phase 2 specification have been implemented, tested, and deployed. Both server and client compile and build cleanly. The production server has been updated and is running.

## Bug Fixes

### Bug 1 — Stage Automation Regression

Problem: When a deal already at APPROVED_OFFERS had appSubmitted set, AUTOMATION RULE 1 would regress it back to SUBMITTED_IN_REVIEW.

Fix: Added an advancedStages guard array in dealController.ts. The automation rule now checks !advancedStages.includes(existing.stage) && !advancedStages.includes(updateData.stage) before applying the stage change, preventing any regression from later stages back to SUBMITTED_IN_REVIEW.

Files: server/src/controllers/dealController.ts

### Bug 2 — Deal Amount Default Value

Problem: The deal amount field had a hardcoded placeholder of “50000”, which could be confused with an actual value. The label was generic regardless of product type.

Fix: Removed the placeholder. Added product-type-aware labels: - SBA / CRE / EQUIPMENT → “Submitted Amount *” (required) - MCA / LOC / HELOC / BRIDGE → “Requested Amount” (optional) - Field is disabled until a product type is selected. Long-cycle products show a blue info note.

Files: client/src/components/pipeline/CreateDealModal.tsx

### Bug 3 — Next Action Not Stage-Aware

Problem: When a deal was moved to a new stage, the next action field retained its old value, not matching the new stage’s expected workflow.

Fix: Added a stageDefaultActions map in the moveDeal method. When a deal is moved to a new stage and no custom next action is provided, the system assigns a stage-appropriate default (e.g., SUBMITTED_IN_REVIEW → “Follow up on submission”, APPROVED_OFFERS → “Review offer terms with client”, etc.).

Files: server/src/controllers/dealController.ts

### Bug 4 — Closed Column Missing in Simple Mode

Problem: Simple (condensed) pipeline view filtered out the CLOSED stage column, making it impossible to see or drag deals to closed.

Fix: Removed the STAGES.filter(s => s !== 'CLOSED') logic for Simple mode. The CLOSED column now appears in both Simple and Full views.

Files: client/src/pages/PipelinePageV2.tsx

## Feature Items

### Item 6 — Deal Sharing Between Reps

Description: Reps can now share deals with other reps as “assists”. The primary rep retains ownership, and assisting reps see shared deals in their pipeline (sorted below their primary deals).

Implementation: - assistingRepIds JSON array field used on deals
- SharePopover component for managing assists (add/remove reps) - Right-click context menu includes “Share with…” option for admins and primary reps - repFilter() query updated to include deals where assistingRepIds contains the current user - Shared deals display with an “Assisting” badge and sort below primary deals

Files: server/src/controllers/dealController.ts, client/src/pages/PipelinePageV2.tsx, client/src/components/pipeline/DealPanel.tsx

### Item 7 — No Hardcoded Rep References

Description: Removed hardcoded “JB” fallback references throughout the codebase.

Implementation: - CSV import controller now looks up the default rep by role === 'ADMIN' instead of initials === 'JB' - Command Center displays “Team” instead of “JB” in any team-level aggregations

Files: server/src/controllers/csvImportController.ts, client/src/pages/CommandCenterPage.tsx

### Item 8 — Change Password

Description: Users can now change their own password from within the app.

Implementation: - Backend: New PUT /api/auth/change-password endpoint with JWT authentication. Validates current password via bcrypt, enforces minimum 8-character length, hashes with 12 rounds. - Frontend: Clickable user avatar in the header opens a dropdown with “Change Password” and “Log Out” options. ChangePasswordModal component with current/new/confirm fields and validation.

Files: server/src/controllers/authController.ts, server/src/routes/auth.ts, client/src/components/layout/AppLayout.tsx

### Item 9 — CSV Import for Engaged Leads

Description: Reps and admins can import leads from CSV files directly into the pipeline as engaged/interested deals.

Implementation: - New POST /api/deals/import-leads endpoint supporting file upload (multer) - Auto-detects CSV columns: business name, contact name, phone, email, product type, amount - Phone-based duplicate detection to prevent re-importing existing leads - Default stage: ENGAGED_INTERESTED with stage-appropriate next action - Frontend: “⬆ Import CSV” button in pipeline toolbar, ImportLeadsModal with drag-and-drop upload, auto-detected column preview, and result summary

Files: server/src/controllers/dealController.ts, server/src/routes/deals.ts, client/src/pages/PipelinePageV2.tsx, client/src/services/api.ts

### Item 10 — Right-Click Add Offer / New Product

Description: Right-clicking a deal card offers “Add Offer / New Product” as a quick action, enabling a product-first workflow.

Implementation: - AddOfferModal with 2-step flow: - Step 1: Select product type - Step 2: Enter offer details (amount, lender, terms, etc.) - Auto-detects whether the selected product matches the deal’s existing product type: - Same product → adds an offer to the existing deal - Different product → creates a new deal for the client and adds the offer to it - Context menu available on deal cards for all users

Files: client/src/pages/PipelinePageV2.tsx, server/src/controllers/dealController.ts

### Item 11 — Product Type Drives Initial Stage

Description: When creating a deal, the product type now determines the starting pipeline stage.

Implementation: - Long-cycle products (SBA, CRE, EQUIPMENT) start at SUBMITTED_IN_REVIEW stage with appSubmitted automatically set - Short-cycle products (MCA, LOC, HELOC, BRIDGE) start at NEW_LEAD stage - createDeal endpoint computes initialStage based on productType and sets appropriate next action defaults

Files: server/src/controllers/dealController.ts, client/src/components/pipeline/CreateDealModal.tsx

### Item 12 — Top 5 Deal Priority Score (DPS)

Description: Command Center displays the Top 5 deals to close today with a priority score and reasoning.

Implementation: - Backend scoring formula in getOperatorQueue: - +50 points: has offers - +30 points: offer expiring within 3 days - +20 points: client replied within last 48 hours - −10 points: already touched today - −40 points: stale for 5+ days - Returns priorityScore, scoreReason, best offer amount and lender - Frontend: “Top 5 to Close Today” section with color-coded scores (green ≥60, amber 30–59, red <30), score reasoning, and best offer display - Stale deals threshold updated to 5+ days with suggestNurture flag

Files: server/src/controllers/commandCenterController.ts, client/src/pages/CommandCenterPage.tsx

## Deployment Details

| Step | Status |
| --- | --- |
| TypeScript compile (server) | ✅ Pass |
| TypeScript compile (client) | ✅ Pass |
| Server build (npm run build) | ✅ Pass |
| Client build (npm run build) | ✅ Pass |
| Git commit | ✅ d4adace |
| Git push (deploy/mysql-hosting) | ✅ Pushed |
| Production rsync | ✅ Synced |
| Production build (server + client) | ✅ Built |
| PM2 restart | ✅ Online |
| PM2 health check | ✅ No errors |

## Files Modified

### Server

- server/src/controllers/dealController.ts — Bug 1, Bug 3, Item 6, Item 9, Item 10, Item 11

- server/src/controllers/commandCenterController.ts — Item 12

- server/src/controllers/csvImportController.ts — Item 7

- server/src/controllers/authController.ts — Item 8

- server/src/routes/auth.ts — Item 8

- server/src/routes/deals.ts — Item 9

### Client

- client/src/components/pipeline/CreateDealModal.tsx — Bug 2, Item 11

- client/src/components/pipeline/DealPanel.tsx — Item 6

- client/src/components/layout/AppLayout.tsx — Item 8

- client/src/pages/PipelinePageV2.tsx — Bug 4, Item 6, Item 9, Item 10

- client/src/pages/CommandCenterPage.tsx — Item 7, Item 12

- client/src/services/api.ts — Item 9

### Config

- package.json — lint-staged max-warnings adjustment