# SMS Platform — Implementation Plan

High-volume Twilio SMS infrastructure for outbound campaigns in a restricted industry (financial services / lending).

### Step 1 — Twilio Account & 10DLC Registration

Set up the Twilio account, purchase phone numbers, and submit the A2P 10DLC registration required by US carriers for business texting.

- Create Twilio account, configure Messaging Service, attach number pool

- Submit 10DLC: Company Profile → Brand Registration → Campaign Use Case approval

- Prepare compliance documents (opt-in proof, sample messages, use case description)

- Provision initial phone numbers into the sending pool

Note: 10DLC approval takes 2–4 weeks (carrier review). No high-volume sending is possible until approved. We use this waiting period for Steps 2–3.

### Step 2 — Backend: Sending Engine & Compliance

Build the core sending engine — the system that sends messages, manages phone numbers, handles replies, and enforces compliance automatically.

- Queue-based sending engine (Redis + BullMQ) — handles 20,000+ messages/day

- Per-number daily limits, sending rate control, timing jitter to avoid carrier filtering

- 7-day warm-up for new numbers (gradual volume increase from 50 to full capacity)

- STOP/unsubscribe processing — automatic opt-out, suppression list, TCPA compliance

- Inbound webhook handling — receive replies, track delivery status per message

- Number health monitoring — auto-cool underperforming numbers, rotate traffic to healthy ones

### Step 3 — Frontend: Dashboard & Campaign Management

Build the web interface for managing campaigns, conversations, leads, and team members.

- Campaign builder — select leads, compose message, schedule or send immediately

- Two-way SMS inbox — threaded conversations, real-time inbound messages

- Lead management — import from CSV, status tracking, rep assignment

- Pipeline board — drag-and-drop deal stages (Contacted → Interested → Funded)

- Multi-rep support — each rep sees only their own leads, conversations, and numbers

- Real-time dashboard — delivery rates, volume charts, error breakdown

### Step 4 — Testing, Scaling & Launch

Validate everything under real volume, then go live.

- Controlled ramp test: 100 → 500 → 2,000 → full volume

- Verify delivery rates, carrier acceptance, warm-up progression

- Fine-tune number pool size based on target daily volume

- Deploy to production — server, SSL, domain, monitoring, backups

- Live support during first sends to ensure successful execution

### Prerequisites for High Volume (20,000+ msgs/day)

| Requirement | Details |
| --- | --- |
| 10DLC Approved | Must be approved before any volume sending. Without it, messages get filtered. |
| Number pool | ~50 numbers for 20K/day (each number sends ~400/day safely). Pool scales with volume. |
| Warm-up complete | New numbers need 7 days to reach full capacity. Plan numbers ahead of launch. |
| Content compliance | Message content must pass carrier filters. We help frame messages for restricted industry approval. |

Each step builds on the previous. You see working progress at every stage — not just at the end.