# M2 Follow-up Production Migration Plan

Date: 2026-04-28 Scope: prepare only. Do not run on production until explicitly approved.

## Goal

Add the M2 follow-up fields requested by the client while preserving all production users, leads, conversations, settings, exports, and message data.

New fields on conversations:

- followup_time

- followup_reason

- followup_set_by

- followup_set_at

- followup_status with values scheduled, due_now, completed, cleared

This is an additive schema change only. No tables, rows, users, leads, settings, exports, or runtime data should be deleted.

## Current Safe State

- Production source is currently clean and aligned to the previously deployed stable commit.

- M2 code is committed and pushed to deploy/mysql-hosting.

- GitHub Actions CI run 25064083733 passed on trigger SHA 56b16cd.

- Production deploy remains blocked until the DB columns exist.

## Pre-deploy Gates

Before touching production DB or runtime code:

- Confirm production app health is 200.

- Confirm PM2 process sms-api is online.

- Confirm production git/source status is clean.

- Confirm runtime data folders are excluded from source sync: .env, exports/, node_modules/, logs, build output.

- Create a timestamped production backup directory under /root/scl-prod-backups/.

- Create a DB dump using production DB credentials from the production environment, without printing secrets to terminal or logs.

- Confirm conversations currently does not already contain all five new columns.

## Column Precheck

Run a read-only check before applying SQL:

SHOW COLUMNS FROM conversations LIKE 'followup_time';
SHOW COLUMNS FROM conversations LIKE 'followup_reason';
SHOW COLUMNS FROM conversations LIKE 'followup_set_by';
SHOW COLUMNS FROM conversations LIKE 'followup_set_at';
SHOW COLUMNS FROM conversations LIKE 'followup_status';

Expected before migration: no rows for the five new columns.

## Additive SQL

Run only after backup and precheck. This SQL adds columns and indexes only.

ALTER TABLE conversations
  ADD COLUMN followup_time DATETIME(3) NULL,
  ADD COLUMN followup_reason TEXT NULL,
  ADD COLUMN followup_set_by VARCHAR(191) NULL,
  ADD COLUMN followup_set_at DATETIME(3) NULL,
  ADD COLUMN followup_status VARCHAR(191) NOT NULL DEFAULT 'cleared';

CREATE INDEX conversations_followup_time_idx ON conversations(followup_time);
CREATE INDEX conversations_followup_status_idx ON conversations(followup_status);

Alternative: after backup, run npx prisma db push from server/ against production. Manual SQL is preferred for clearer review because production currently has no Prisma migration history.

## Backfill SQL

After adding columns, mirror legacy follow-up values into the new fields without changing old fields:

UPDATE conversations
SET followup_time = nextFollowupAt
WHERE followup_time IS NULL
  AND nextFollowupAt IS NOT NULL;

UPDATE conversations
SET followup_status = CASE
  WHEN followupState = 'due_now' THEN 'due_now'
  WHEN nextFollowupAt IS NOT NULL AND nextFollowupAt <= UTC_TIMESTAMP(3) THEN 'due_now'
  WHEN followupState = 'scheduled' OR nextFollowupAt IS NOT NULL THEN 'scheduled'
  ELSE 'cleared'
END
WHERE followup_status = 'cleared';

This backfill keeps nextFollowupAt and followupState intact as backward-compatible legacy fields.

## Post-migration Verification

Run read-only verification:

SHOW COLUMNS FROM conversations LIKE 'followup_time';
SHOW COLUMNS FROM conversations LIKE 'followup_reason';
SHOW COLUMNS FROM conversations LIKE 'followup_set_by';
SHOW COLUMNS FROM conversations LIKE 'followup_set_at';
SHOW COLUMNS FROM conversations LIKE 'followup_status';

SELECT followup_status, COUNT(*)
FROM conversations
GROUP BY followup_status;

SELECT COUNT(*) AS migrated_legacy_followups
FROM conversations
WHERE nextFollowupAt IS NOT NULL
  AND followup_time IS NOT NULL;

Expected:

- All five columns exist.

- followup_status only contains scheduled, due_now, completed, cleared.

- Legacy follow-ups with nextFollowupAt have followup_time populated.

## Runtime Deploy Plan

Only after DB verification succeeds:

- Pull/sync the committed source from deploy/mysql-hosting using the established rsync deploy process and production excludes.

- Run npm ci only if lockfiles changed or dependencies are missing.

- Run npm run prisma:generate in server/.

- Run npm run build in server/.

- Run npm run build in client/.

- Restart PM2 process sms-api.

- Confirm /health returns 200.

- Confirm PM2 is online and logs show no Prisma unknown-field errors.

- Confirm production exports/ still exists and is not empty/removed.

- Confirm production git/source status remains clean after sync/build cleanup.

## Rollback Notes

If app deploy fails after the additive migration:

- Roll source/runtime back to the previous stable commit.

- Restart PM2.

- Keep the new DB columns in place unless they are proven to be the cause; additive unused columns are safe for old runtime code.

- Restore DB dump only if data corruption is observed. Do not restore DB for normal application build/runtime errors.

## Do Not Do

- Do not run destructive SQL such as DROP, TRUNCATE, or DELETE.

- Do not reset production data.

- Do not delete users, leads, settings, conversations, exports, messages, or logs.

- Do not deploy M2 runtime code before the new DB columns exist.

- Do not print production DB credentials, JWTs, Twilio tokens, or cookies in terminal output.