# Twilio SMS Platform — Work Plan & Status

Last updated: March 18, 2026

## Current Status — PRODUCTION LIVE ✅

- All phases complete — Platform is live at https://app.sclcapital.io

- All major modules deployed: Dashboard, Campaigns, Inbox, Pipeline, Leads, Numbers, Automation, Settings, Analytics, Twilio Diagnostics

- SCL Capital branding applied (dark navy blue premium theme with 17 custom CSS tokens)

- Twilio A2P 10DLC: Brand registered (BBC CONSULTING LLC), campaign registration in progress

- 18 Prisma models, 8 controllers, 7 services, 13 pages

- Deployed on DigitalOcean (Ubuntu 24.04, Nginx, PM2, Let’s Encrypt SSL)

- MySQL 8.0 + Redis running in production

- Real-time SMS sending, webhook processing, and inbox updates operational

## Completed Milestones

### Phase 1 (M1) — Core Platform ✅

- Dashboard, Campaigns, Inbox, Pipeline, Leads, Settings

- User auth (JWT, bcrypt, roles: Admin/Manager/Rep)

- CSV lead import with deduplication and validation

- Campaign creation, scheduling, sending engine

### Phase 2 (M2) — SMS Engine ✅

- BullMQ sending workers with retry logic

- Twilio integration (Messaging Service, webhooks)

- Number rotation (round-robin, health-aware)

- Compliance engine (STOP/HELP/START keywords, suppression list, quiet hours)

- Real-time inbox via Socket.IO

### Phase 3 (M3) — Advanced Features ✅

- Phone number warm-up system (7-day ramp schedule)

- Number cooling & auto-recovery (error streak detection)

- Circuit breaker (auto-pause campaigns at 30% error rate)

- Delivery rate tracking and throttling

- Automation system (follow-up sequences, triggers, auto-pause on reply)

- Pipeline kanban (drag-and-drop, urgency indicators, column metrics)

- Analytics page (KPIs, charts, per-campaign/per-number stats)

- Twilio diagnostics page (account health, A2P status)

### Phase 4 (M4) — Deployment & Polish ✅

- DigitalOcean production server (Ubuntu 24.04, Nginx, PM2, SSL)

- MySQL 8.0 migration (from PostgreSQL)

- SCL Capital branding (17 CSS tokens, dark navy theme)

- UI overhaul per PDF spec (sidebar, pipeline, dashboard, cards)

- Text contrast accessibility fix

- “Yes” reply bug fix (inbound messages now always saved to DB)

- A2P 10DLC brand registration (BBC CONSULTING LLC — approved)

- Documentation (User Guide, Technical Q&A, Deployment Guide, A2P Guide)

## Future Enhancements (Not in current scope)

- AI-assisted replies (draft only, no auto-send)

- AI lead qualification/scoring

- Email notifications for system events

- Multi-tenant architecture

- Advanced reporting/exports

- Custom webhook integrations expansion

- Error tracking (Sentry integration)

- APM/Monitoring (Prometheus/Datadog)

- Automated database backup strategy

- E2E tests (Playwright)

## Notes for Reports

### What to emphasize to client:

- A2P 10DLC compliance is BUILT IN (STOP/HELP/START, suppression, quiet hours)

- Architecture supports 20K+ daily messages (Redis caching, BullMQ queues, batch processing)

- Number health monitoring infrastructure ready (DailyNumberStats, ramp-up tracking)

- System is modular and ready for Phase 2 AI features without refactoring

- All code is TypeScript with proper error handling and logging

### Blocking items (from client):

- Twilio account credentials for real testing

- 10DLC Trust Hub registration (needs client-side info)

- Hosting server access for deployment

- Domain for webhook URLs